Introduction to Software Engineering

Weekly Status Report

The student team is required to complete the Weekly Status Report documentation for the assigned course project, following the attached template.

Software Engineering Department

Faculty of Information and Technology

University of Science

Table of Contents

Report Information · Task Status · Plan for Next Week · Issues and Risks · Meeting Minutes · Metrics

# Objectives

This document focus on the following topics:

- Reporting weekly progress against the project plan

- Recording issues and risks

- Recording the weekly status meeting

# Submission

- One report per week, from week 2 to week 10 (9 reports). The team lead (or backup) is responsible.

- The team chooses its own weekly deadline (e.g., the day after the status meeting) and states it in PA1.

- Commit the report to the repository: /docs/management/weekly/W<week>-status.docx (or .md), e.g., W03-status.docx. Do not overwrite or rewrite earlier reports; the commit history is the evidence of timeliness.

- Reports are not submitted on Moodle. They are graded at the end of the course as part of the Teamwork & tool usage component (working process).

# Report Information

| Item | Value |
| --- | --- |
| Team | DiDung – Team 10 |
| Week | 2 (05–11/10/2026) |
| Date of meeting | Saturday evening, 10/10/2026; exact time unconfirmed |
| Current phase / PA | PA0 completed; preparing for PA1 in Week 3 |
| Prepared by | Vo Dinh Cao Minh Hao (Hào) – Tester; weekly report owner |
| Overall status | Green (qualitative assessment): ideation and PA0 completed; roles agreed. PA1 is planned for Week 3. |
| Weekly report deadline | Sunday evening, 11/10/2026. Submission/commit status: unconfirmed. |

## Task Status

Week 2 results (05–11/10/2026): the team agreed on the DiDung concept, completed PA0, held an evening meeting on 10/10 and agreed on roles. Exact completion dates and original task deadlines are unconfirmed; “Week 2” denotes the reporting period. The task names below are report labels, not verified Jira/WBS identifiers.

| WBS / task | Owner | Planned finish | Status | % done | Notes |
| --- | --- | --- | --- | --- | --- |
| DiDung ideation | Team | Week 2 | Done | 100% | Project concept agreed. |
| Complete PA0 | Team | Week 2 | Done | 100% | Completed; submission unconfirmed. |
| Week 2 team meeting | Team | 10/10 (evening) | Done | 100% | Held on Saturday evening. |
| Agree on team roles | Team | Week 2 | Done | 100% | PM and Dev: Hiếu; BA: Tiến; Designer: Đạt; Tester: Hào. |

PA1 is not recorded as completed in Week 2. The assignments and checklists below are the Week 3 plan (12–18/10/2026); exact deadlines for individual PA1 sections are unconfirmed.

## Plan for Next Week

| WBS / task | Owner | Planned finish |
| --- | --- | --- |
| PA1 – Vision Describe the problem, users and objectives. Define scope, value and success criteria; send for team review. | Tiến (BA) | Week 3 12–19/10/2026 Exact date: 19/10/2026 |
| PA1 – Proposed Solution Describe the solution and main features. State the technical approach, assumptions and limitations; align with the Vision. | Hiếu (PM) | Week 3 12–19/10/2026 Exact date: 19/10/2026 |
| PA1 – Project Plan Define WBS, milestones and assignments. Identify dependencies, schedule and tracking approach; agree with the team. | Đạt (Designer) | Week 3 12–19/10/2026 Exact date: 19/10/2026 |
| PA1 – Risk / Tools / QA and weekly report List risks, mitigations and owners. Propose tools, QA workflow and review checklist. Compile W03, verify metrics and save the report. | Hào (Tester) | Week 3 12–19/10/2026 Exact date: Monday evening, 19/10/2026. |

## Issues and Risks

| ID | Description | Impact | Action | Owner | Due |
| --- | --- | --- | --- | --- | --- |
| I1 | Jira, commit and PR metrics are unconfirmed. | Metrics cannot yet be reconciled. | Hào to verify sources; retain N/A until confirmed. | Hào | Week 3 |
| R1 | Potential risk: Vision and solution scope may diverge. | PA1 may need rework. | Tiến to align the Vision with Hiếu before consolidation. | Tiến | Week 3 |
| R2 | Potential risk: PA1 sections depend on each other. | Consolidation may be delayed. | Hiếu to coordinate milestones, cross-review and tracking. | Hiếu | Week 3 |

I1 records unconfirmed information. R1–R2 are prospective risks with proposed Week 3 actions.   No actual blocker or delay has been confirmed; exact action deadlines are not yet agreed.

## Meeting Minutes

| Member | Present | Done since last meeting | Next | Blockers |
| --- | --- | --- | --- | --- |
| Hiếu PM | Yes | Agreed role: PM. Individual contributions: unconfirmed. | PA1: Proposed Solution; team coordination. | No |
| Tiến BA | Yes | Agreed role: BA. Individual contributions: unconfirmed. | PA1: Vision; scope alignment. | No |
| Đạt Designer | Yes | Agreed role: Designer. Individual contributions: unconfirmed. | PA1: Project Plan; milestones and assignments. | No |
| Hào Tester | Yes | Agreed role: Tester. Individual contributions: unconfirmed. | PA1: Risk / Tools / QA; weekly report. | No |

Meeting summary: the team met on Saturday evening, 10/10/2026, and agreed on the roles of PM Hiếu, BA Tiến, Designer Đạt and Tester Hào. Shared Week 2 results: ideation and PA0 completed. The next step is PA1 according to the assignments above. Attendance, start/end times and individual contributions are unconfirmed; assignments do not establish attendance.

## Metrics

| Metric | This week | Total |
| --- | --- | --- |
| Tasks completed | 2 | 2 |
| Commits | 5 | 5 |
| Pull requests merged / reviewed | 0 | 0 |
| Open defects (PA5) | N/A – PA5 not yet reached | N/A – PA5 not yet reached |

N/A does not mean zero. Completed rows in Task Status reflect agreed outcomes, not a verified Jira ticket count. Commit and PR counts, PA0 submission and repository storage of this report are unconfirmed.