Introduction to Software Engineering

Weekly Status Report

The student team is required to complete the Weekly Status Report documentation for the assigned course project, following the attached template.

Software Engineering Department

Faculty of Information and Technology

University of Science

Table of Contents

Objectives	1

1 Submission	2

2 Report Information	3

2.1 Task Status	3

2.2 Plan for Next Week	4

2.3 Issues and Risks	5

2.4 Meeting Minutes	5

2.5 Metrics	6

Weekly Status Report

# Objectives

This document focus on the following topics:

- Reporting weekly progress against the project plan

- Recording issues and risks

- Recording the weekly status meeting

# Submission

- One report per week, from week 2 to week 10 (9 reports). The team lead (or backup) is responsible.

- The team chooses its own weekly deadline (e.g., the day after the status meeting) and states it in PA1.

- Commit the report to the repository: /docs/management/weekly/W<week>-status.docx (or .md), e.g., W03-status.docx. Do not overwrite or rewrite earlier reports; the commit history is the evidence of timeliness.

- Reports are not submitted on Moodle. They are graded at the end of the course as part of the Teamwork & tool usage component (working process).

# Report Information

| Item | Value |
| --- | --- |
| Team | 10 - DiDung |
| Week | 3 (12-18 Oct 2026) |
| Date of meeting | 16 Oct 2026 (DID-5; attendance and spoken meeting minutes not verified). |
| Current phase / PA | PA1 - Project Proposal & Plan |
| Prepared by | Nguyen Thanh Dat (W3 report author); Hieu (current Jira reviewer/assignee) |
| Overall status | AMBER at W3 close (18 Oct): five Jira issues Done; PA1 sections and W3 report still pending completion or verification. |

## Task Status

Reporting window: 12–18 Oct 2026. The table reflects recorded Jira resolution dates through 18 Oct: DID-2/3/4/5/20 Done; remaining PA1 work not Done by W3 close. N/R means no verified percentage. The weekly report deadline was later revised to Wednesday 21 Oct at 22:00 ICT; that change does not alter W3 results.

| WBS / task | Owner | Planned finish | Status | % done | Notes |
| --- | --- | --- | --- | --- | --- |
| DID-3 - PA0 finalization | Dat | 14 Oct | Done | 100 | PA0 PDF committed 14 Oct; Jira Done. |
| DID-2 - W2 status report | Hao | Not set | Done | 100 | W2-status.docx; PR #1 merged 16 Oct; Jira Done 18 Oct. |
| DID-4 - PA1 review/task split | Dat | 14 Oct | Done | 100 | Jira marked Done 15 Oct; PA1 issue breakdown. |
| DID-5 - team check-in | Hieu | 16 Oct | Done | 100 | Jira records Fri meeting 21:00 and Done; attendees N/V. |
| DID-20 - phase roadmap | Dat | 19 Oct | Done | 100 | Created PA2-Final Jira Epics; Jira Done 18 Oct. |
| DID-6 - Vision & Scope | Tien | 16 Oct | Not Done | N/R | Vision/Scope not marked Done by 18 Oct; document and peer review pending at W3 close. |
| DID-7 - Proposed Solution | Hieu | 19 Oct | Not Done | N/R | Proposed Solution not marked Done by 18 Oct; architecture and technology choice pending final review. |
| DID-8/9/10/17/19 - Project Plan | Dat | 19 Oct | Not Done | N/R | WBS, effort, Gantt, responsibilities and cost not marked Done by 18 Oct. |
| DID-11/12/18 - Risks/Tools/QA | Hao | 19 Oct | Not Done | N/R | Risk register, collaboration tools and independent QA not marked Done by 18 Oct. |
| DID-13 - contribution/AI log | Tien | 19 Oct | Not Done | N/R | Contribution assessment and team AI log not marked Done by 18 Oct. |
| DID-14 - PA1 integration | Hieu | 19 Oct | Not Done | N/R | PA1 integration not marked Done by 18 Oct; final source/PDF and approval not yet evidenced. |
| DID-16 - Week 3 report | Dat (author) / Hieu (Jira review owner) | 18Oct (original); 21 Oct 22:00 (revised) | Not Done | N/R | W3 was not complete by 18 Oct. Đạt authored the report; Hiếu handles Jira review. Actual commit and review evidence pending. Revised deadline: Wed 21 Oct, 22:00 ICT. |

## Plan for Next Week

| WBS / task | Owner | Planned finish |
| --- | --- | --- |
| Complete PA1 quality review; verify Moodle submission instructions and preserve source, feedback and PR evidence. | Hieu (PM) | 19–22 Oct (planning window) |
| Draft Next.js API routes, Supabase/PostgreSQL schema, ingestion/pg_cron feasibility and architecture options; preliminary, not approved PA2 design | Hieu | 23 Oct |
| Prepare preliminary AQI forecasting user stories, including rainfall as an input feature; document removal of separate rain/flood forecast from proposed MVP, pending TA approval and PA2 brief | Tien (BA) | 23 Oct |
| Sketch responsive Next.js + shadcn/ui dashboard, PM2.5/AQI charts/map, rain as forecasting context and personal alerts; no standalone rain/flood forecast in the team's intended MVP | Dat (Designer) | 24 Oct |
| Draft preliminary test scenarios for external API failures, stale data, alerts and responsive UI; Vitest/Playwright CI remains planned | Hao (Tester) | 24 Oct |
| Hold Tuesday sync to confirm technology stack, PA1 review, scope questions and weekly-report schedule; record actual decisions in the following week's update. | All (PM lead) | 20 Oct |
| Prepare W4 status report using Jira/PR evidence; confirm author, reviewer and actual submission time. Wednesday 22:00 is the new recurring cutoff. | PM to assign (TBD) | 28 Oct 2026, 22:00 ICT |

## Issues and Risks

| ID | Description | Impact | Action | Owner | Due |
| --- | --- | --- | --- | --- | --- |
| R01 | At W3 close (18 Oct), PA1 sections were not yet marked Done and the final PA1 PDF was not yet on main; official Moodle submission remains unverified. | High — PA1 acceptance and timing | PM assembles/reviews PA1, verifies official Moodle instructions, links final source/PDF and records actual submission evidence. | Hieu | 21 Oct (follow-up) |
| R02 | Potential conflict between PA0 rain/tide/flood Must-haves and proposed narrower AQI-forecasting MVP; at W3 close no team/TA approval was documented. | High - scope baseline | Hold explicit team scope decision, record changes and seek TA acknowledgement before PA2 requirements are baselined. | Tien + Hieu | Before PA2 baseline |
| R03 | W3 report was not evidenced on GitHub main at W3 close; the revised internal deadline for this W3 report is Wed 21 Oct at 22:00 ICT. | Med - process evidence | Dat (author) completes W3; Hieu reviews in Jira DID-16; upload to weekly folder and record actual commit time. Preserve both deadline versions. | Dat / Hieu | 21 Oct, 22:00 |
| R04 | At W3 close, PR #1 had COMMENTED review (not formal approval); many PA1 Jira issues lacked deliverable/review links. | Med - teamwork evidence | Link deliverables to Jira, commits and reviewer feedback; record approvals only where actual review evidence exists. | All / Hieu | 21 Oct |
| R05 | PA2 brief and official Moodle deadline unconfirmed; implementation Developer lead and individual capacity remain unspecified. | High - execution plan | Prepare only preliminary Next.js/Supabase/AQI-focused requirements; confirm team role, constraints and official PA2 brief before approving a baseline. | Hieu | When released |

## Meeting Minutes

| Member | Attendance (16 Oct) | W3 Jira evidence (not spoken minutes) | Next actions (proposed) | Potential blockers (not attendee quotes) |
| --- | --- | --- | --- | --- |
| Truong Le Trung Hieu | Not verified | DID-5 meeting marked Done 16 Oct; DID-7 remained unfinished at W3 close. | Coordinate PA1 integration, verify submission requirements and arrange technical ownership. | Official PA1/PA2 guidance and MVP scope decision. |
| Tran Minh Tien | Not verified | DID-6 Vision and DID-13 AI/contribution work were not marked Done at W3 close. | Prepare feature inventory and use cases; document scope gaps for PA2. | TA approval for changes against PA0; PA2 brief. |
| Nguyen Thanh Dat | Not verified | DID-3, DID-4 and DID-20 completed by W3 close; Project Plan packages still in progress. | Prepare preliminary responsive AQI dashboard, data visualization and alert user flows. | Scope and design acceptance still pending. |
| Vo Dinh Cao Minh Hao | Not verified | DID-2 (Week 2 report) Done 18 Oct; DID-11/12/18 not Done by W3 close. | Review testability, missing-data scenarios and documentation evidence. | Review and weekly-report evidence gaps. |

## Metrics

| Metric | This week | Total |
| --- | --- | --- |
| Tasks completed (Jira Done transitions) | 5 (12–18 Oct 2026) | 5 issues marked Done by 18 Oct (W3 reporting cutoff). |
| Commits on GitHub main (incl. merge) | 5 (14–18 Oct) | 7 commits on main by 18 Oct. |
| Pull requests merged / reviews submitted | 1 merged / 1 comment-review | 1 merged PR and 1 COMMENTED review by 18 Oct; no formal approval evidenced. |
| Open defects (PA5) | N/A - PA5 not started | N/A - PA5 not started |

Evidence and verification notes (W3 reporting period: 12–18 Oct 2026)

• Jira board: https://ntdat2428.atlassian.net/jira/software/projects/DID/boards/2

• GitHub: https://github.com/entidy06/DiDung-Air-quality-assessment-service

• PA0: https://github.com/entidy06/DiDung-Air-quality-assessment-service/blob/main/pa/PA0/10-PA0.pdf

• Week 2 report and reviewed PR: https://github.com/entidy06/DiDung-Air-quality-assessment-service/pull/1

• AI log currently visible: docs/ai-usage/week2/ntdat-logs.md (Dat only)

• Meeting: DID-5 marked Done on 16 Oct; actual attendance, spoken updates and signed minutes not independently verified.

• At the W3 cutoff (18 Oct), GitHub main had 7 commits and one merged PR (#1). This report should be committed with its actual timestamp once reviewed.

• Metrics count DONE changes during 12-18 Oct, not guaranteed hours spent or substantive completion. N/V = not verified; N/R = not reported.

• W4 plan (provisional): requirements/user stories for AQI forecasting, rain as an input feature, Next.js/Supabase feasibility, UI concepts and testability checks. PA2 brief and TA decision not yet received. Regular meeting Tuesday (clock time TBD); reports Wednesday 22:00 starting W3 on 21 Oct.